1. Key Accomplishments

List all accomplishments with associated GForge Reference

- RW - (19828) NCI Thesaurus 09.02d (DTS) – PreThesaurus in Dev and QA

- RW - (19815) NCI Thesaurus 09.02d (LexBIG) – OWL files ready for load

- RW, TS - Report Writer installed on data-qa tier

- RW - Troubleshoot Metamorphosys downloads for an end user

- JP -  (19416) - Work on shell scripts to restart Protégé Servers after maintenance.

- JP - (19806) - Setup the latest Protégé 1.3 Patch release on Test server, ncias-p147.

- TS – Did testing on LexBIG 5.0 loader

- TS – Worked with BTRIS and Apelon to get them TDE Extensions source code

- TS – Got BioPortal BDA setup on data-qa server

- Production Support

List ANY Production support and along with the associated GForge Reference

- RW - (19370) NCI Thesaurus 09.01d (DTS) – NCIT in Production

- RW - (19528) Load Metathesaurus 2008_12D for Metaphrase Browser – in QA

- JP - (19079) - Verified Protégé Dev nightly build checklist items current version, 1.4.0.44.

- JP - (19416) - Removed folders and files from the Protégé QA to free up disk space.

- JP - (19830) - Peformed database reload on Protégé BiomedGT Production Tier.

- JP - Built and deployed new 1.3 Patch release, version 1.3.0.187 in QA tier.

- TS – Loaded MetaThesaurus, GO and PreNCIt to LB2.3 Dev

- TS – (19371) Published NCIt 09.01d to LexBIG Stage and Prod.

- Meetings

List ALL Meeting attended in support of all associated Subprojects

- TS, RW –Tue -  Report Writer

- TS – Wed – NCBO Web 3.0 meeting

- TS, RW, JP – Wed – Mayo weekly

- TS – Wed – Protégé patch vs 1.4 decision meeting

- TS – Thus – Protégé classification meeting

- TS, RW – Thu- caCORE biweekly

- TS, RW, JP – Fri – SMW Protégé integration weekly

- TS, RW, JP – Fri – Protégé weekly telecon

- Planned Activities:

List the activities/tasks (with associated GForge Trackers where appropriate) planned for the upcoming weeks.

- RW - (19465) Parser for protege reports

- RW - (19829) FDA UNII Report

- RW - (19528) Load Metathesaurus 2008_12D for Metaphrase Browser – to STG

- RW - (19815) NCI Thesaurus 09.02d (LexBIG) – to Dev

- RW - (19828) NCI Thesaurus 09.02d (DTS) – NCIT to Dev and QA

- JP – (19079) - Continue to verify Protégé Dev Build checklist items for nightly builds.

- JP – (19416) - Continue working on scripts to automate proper Protégé startup

- JP – (19403) - Investigate duplicate concept code issue in Protégé.

- JP – (17693) - Continue to update server build procedures on Confluence  WIKI

- JP – (19831) - Work with Dave Yee to remove automated soft links to the lucene folder.

- TS – (19834) Load Snomed 2008-07-31 to LexBIG 2.3

- TS – Load Meta, NCIt, GO, Snomed to LexBIG 2.2

- TS – Restart loading of vocabularies to LexBIG 5.0 once software ready

- TS  - (19835) Load RadLex to LexBIG

- TS – Do BioPortal demo for content curators

- TS – Work with Ann Wiley to get business processes on wiki.

- TS – BioPortal demo for Merck

- TS – BioPortal troubleshooting

- TS – Batch edit for UMLS_CUI and NCI_META_CUI

- TS, RW – Batch edit for FDA Definitions

- Issues and Recommended Resolutions:

List general issues/concerns/risks associated this project team.  Proposed recommendation should be described when available.

- Remove SPL source definitions from NCIT

  - A couple of the proposed solutions are to determine the shared source ALT_Definitions via Report Writer and to then tag them in Protégé with existing or new complex data (i.e. use attr, or create a new tag).  Remove these properties with existing program functionality, thereby reducing effort required to load pre-processed data into Report Writer every month.