1. Key Accomplishments

List all accomplishments with associated GForge Reference

- TS -  (20940) Continued OWLkb

- TS – Sorted MetaBrowser wiki page into requirements categories

- TS – Created wiki page for LexBIG Metathesaurus loader collaboration between Alameda and Mayo

- TS – Ran batch edit to add UMLS and META CUIs to NCI Thesaurus

- TS – Released new Concept_History browser

- RW - (21194) Transform complex properties to rdf-friendly complex properties

- RW - (21324) Prepare OWLScrubber for rdf-friendly complex props

- RW - Troubleshoot NCIt build with Dave

- RW - Setup owlapi in evsops SVN for EVS customizations (e.g., unescaped characters in literals)

- RW - Revisit NPO load difficulties with Mayo

- JP – (21274) – Reloaded Protégé NCIt 1.2.3.25 database post CUI fix

- JP -  (21239) – Modifed restart scripts for Protégé services to automatically start under Protégé Admin username.

- JP – (7519) – Tested changes ontology load to Protégé database.

- Production Support

List ANY Production support and along with the associated GForge Reference

- TS -  Released LexBIG 5.0

- TS – Loaded Pre into lexbig 2.2.

- TS, RW – Loaded NPO into LexBIG 5.0.  Working on LexBIG 2.3

- RW - (21086) NCI Thesaurus 09.04d (DTS) – in STG, Production

- RW - (21282) NCI Thesaurus 09.04d (LexBIG)

- RW - (20995) Redeploy DTS Term Browser – in STG, Production

- RW - (21264) Load Metathesaurus 2009_02D for Metaphrase Browser – in Dev, QA

- JP - (19079) - Verified Protégé Dev nightly build checklist items current version, 1.4.0.127.

- JP – (19000) – Tested and verified fix for reasoning time for explanations including domain or range axioms.

- JP – (21207) – Cleaned all unecessary directories from the Protégé Dev tier server.

- JP – (21196) – Modified ncitab.xml file to fix language display issue.

- Meetings

List ALL Meeting attended in support of all associated Subprojects

- TS – Mon – Protégé data validation review with Steve

- TS, RW –Tue -  Report Writer

- TS – Wed – Metathesaurus meeting

- TS, RW, JP – Wed – Mayo weekly LexBIG

- TS – Thu – BiWeekly Clark & Parsia meeting

- TS, RW, JP – Thu – Weekly catchup with Gilberto

- TS – Thu – RadLex review meeting

- TS – Fri – SAIC Frederick staff meeting

- TS, JP – Fri – SMW weekly

- TS, RW, JP – Fri - Protégé weekly

- Planned Activities:

List the activities/tasks (with associated GForge Trackers where appropriate) planned for the upcoming weeks.

- TS – More OWLKb

- TS – Get NPO running on LexBIG 2.3

- TS – Get RadLex moved up tiers on 2.3, 5.0 and hopefully 2.2

- TS – Get Thesaurus and PreThesaurus moved up tiers on  2.2

- RW - (21325) Add scrubber option: suppress OWL Individuals

- JP -  (19079) -  Continue to verifiy Items on Protége 1.4 Release Dev Tier Nightly Build Checklist

- JP – (17963) – Continue to modify and tweak Protégé Server Build Procedures on Confluence WIKI as needed.

- JP – (21208) – Continue to maintain Stage server as needed.

- JP – (21207) – Continue to maintain Dev server as needed.

- JP – (21206) – Continue to maintain QA server as needed.

- JP – Possible Protégé 1.4 QA build.

- Issues and Recommended Resolutions:

List general issues/concerns/risks associated this project team.  Proposed recommendation should be described when available.