Mayo Foundation

Biomedical Statistics and Informatics

LEXEVS PICK LIST DEFINITION

Unit Test Plan 1.0

Release 1.0

- INTRODUCTION…………………………………………………………….1

- TEST SCOPE….……………………………………………………………... 3

  - FEATURES TO BE  TESTED

  - FEATURES NOT TESTED

- TEST APPROACH……………………………………………………………4

- TRACEABILITY MATRIX WITH QUALITY RISK ANALYSIS………….4

- PROJECT RISK AND ASSUMPTIONS……………………………………..6

- SCHEDULE  ………………………………………………………………….6

- TEST ENVIRONMENT………………………………………………………6

  - TOOLS

- DEVELOPMENT/ TEST PROCUDEURES………………………………….6

  - TEST PROCEDURES.

  - INCIDENT TRACKING.

  - INTERNAL COMMUNICATION.

- TEST CONTROLS……………………………………………………………7

- TEST PLAN APPROVAL…………………………………………………….8

Document Revision History

| Version | Description | Date | Author |
| --- | --- | --- | --- |
| 1.0 | Initial Version | 4/27/2010 | Scott Bauer |

Test Plan Category and Test Plan Identifier

| Test Category |
| --- |
| Unit ( | Integration ( | System ( | Performance ( | Other ( |

1.0 Introduction and Overview

This Test Plan documents the detailed activities and information needed to carry out the approach to testing defined in the Test Strategy.  It identifies:

- System End to End validation testing.

- Environments in which testing will occur.

- Identification of teams.(N/A)

- Tools that will be used.

- Resources required for testing.

- The schedule and milestones of testing.

- Test coverage

- Test Scope

The primary scope of testing Pick List Definition interface is to ensure and validate the concept of code system. It is a virtual graph where the edges represent association and the nodes represent concept codes. Pick List Definition describes a graph that can be combined with other graphs queried or resolved into an actual graph rendering.

  - Features to be tested

- Get Pick List Definition by Id

- Get Pick List Definition Id for Value Set Definition Uri

- Get Pick List Value Set Definition

- List Pick List Ids

- Load Pick List

- Remove Pick List

- Resolve Pick List

- Resolve Pick List for Term

- Get Referenced Pick List Definitions

- Get Pick List Ids for Supported Tag and Value

- Test Approach

Unit testing is testing of the source code for an individual unit (class or method) by the developer who wrote it. A Unit is to be tested after initial development, and again after any change or modification. The developer is responsible for verifying new code before committing the code to change control.

The goal of Unit Testing for the “Pick List Definition” module is to ensure there are no errors in the implementation and the application will also tested to verify it meets the requirement specification.  Pick List Definition features will be tested using automated unit tests outlined below.  The Pick List Definition Interface is tested at three levels using unit tests.  Local testing occurs in an environment where direct method calls in Java take place.  Web enabled LexEVS provides a RMI service over an http network protocol. LexEVS Grid services for the analytical LexEVS service provide access to the same interface and are also unit tested.

Test results will be accompanied in a separate traceability matrix document LexEVS_60_QA_Traceability

System execution of these unit tests will be the responsibility of the QA Staff and will take place on the QA tier.

Performance testing will take place outside of the unit testing code base and will focus on likely trouble spots as determined by domain experts.

- Traceability Matrix

| Scenarios No’s | Test Cases |
| --- | --- |
| 1.0 Get Pick List Definition by Id | Return the pick list definition for supplied pick list Id |
| 1.1 Get Pick List Definition Id for Value Set Definition Uri | Return all the pick list definition id's that represent the supplied value set definition URI |
| 1.2 Get Pick List Value Set Definition | Return the URI of the represented value set definition of the pick list |
| 1.3 List Pick List Ids | Return the list of pick list ids that are available in the system. |
| 1.4 Load Pick List | Load Pick List using: 1. Input Stream 2. XML file location |
| 1.5 Remove Pick List | Remove the pick list definition from the system that matches supplied pick list id. |
| 1.6 Resolve Pick List | 1. Resolve the pick list definition for supplied pick list id. 2. Resolve the pick list definition based on the supplied sort algorithm and pick list id. |
| 1.7 Resolve Pick List for Term | 3. Resolve the pick list based on: Text match Match algorithm Language context |
| 1.8 Get Referenced Pick List Definitions | Return the map set of pick list id and pick list name that references given: entity Code name space optional property Id |
| 1.9 Get Pick List Ids for Supported Tag and Value | Return the map set of pick list id and pick list name that references value set definition URI. |
| 1.10 Get Pick List Definition by Id | Returns all the pick list ids that contain supplied supported tag and value. |

  - Integration Testing

Integration testing will meet the following criteria:

- All integration testing will be automated

- Testing will provide developer-oriented feedback. If a new error has been introduced due to a code change or from resolving an unrelated issue, all new errors will be documented with all appropriate error and log messages

- Integration tests will be run on a predetermined schedule

- Integration testing will include the current development code, as well as any code/tag branches that are intended to be maintained

- Results of each scheduled Integration test will be available immediately after test completion

  - Performance Traceability (proposed)

Perceived and expected trouble spots to be focused upon here and largely drawn from users and domain experts.  System’s start and stop execution points will be the implementation strategy for measurement.

| Method signature | Algorithm and parameter (set) | Terminology target | Time in milli/ seconds |
| --- | --- | --- | --- |

- Quality Risk Analysis

The following is a list of the possible risks to the successful outcome of testing.

| Identified Risk | Impact on Project (High, Medium, Low) |
| --- | --- |
| Requirement changes | High |
| Code changes | High |

- Schedule

| Task | Dependency | Duration | Responsible Role |
| --- | --- | --- | --- |
| JUnit Testing Progression Testing (Automated) | Code component completion | Ongoing, but completing without fail before system testing | Mayo Staff |
| JUnit Testing Regression testing (Automation, Manual) | Code component completion | Ongoing but completing without fail before system testing | Mayo Staff |
| Performance | Code component completion | One week | To be determined |
| System Testing | Progression and Regression tests |  | CBIIT QA Staff |

- Test Environment.

  - Tools

| Software Name | Version | URL |
| --- | --- | --- |
| Java Software Development Kit | 1.6.0 | http://java.sun.com/javaee/downloads/index.jsp |
| MySQL Database | 5.0.45 | http://dev.mysql.com/downloads/mysql/4.1.html |
| Oracle | 11g rc2 | Mayo Tools |
| Eclipse | 3.5.1 | http://www.eclipse.org/downloads/ |
| Operating System | Windows XP Professional | Mayo |
|  | Red Hat Enterprise 5 |  |
| JUnit | 4.4 | http://sourceforge.net/project/showfiles.php?group_id=15278 |

- Development / Test Procedures.

  - Test Procedures.

Preconditions:  Data loads of test terminologies when appropriate.  Test case descriptions will be created including test inputs and expected outcome. Results will be maintained in a test matrix.

A test report will be auto generated or written by the Test Administrator. The test matrix will contain the test specification, the expected test values and the output values produced during the test.

8.2    Incident Tracking

Initial incident tracking will be recorded in the test matrix and JUnit generated test reports.

Incidents (errors and failures) will be recorded in the LexEVS Gforge tracker located here:

https://gforge.nci.nih.gov/tracker/?atid=1850&group_id=491&func=browse

The following fields should be adjusted in the tracker web form upon submission:

| Product | LexBIG API |
| --- | --- |
| Status | bug |
| Importance to end user | 1 to 5 with “5” designated as a “must have” and “1” designated as a “Not a Priority” |
| Component | client |
| Assigned to | Craig Stancl (Technical Lead) |

Additionally, The Test administrator will provide:

- Summary title of the error

- Conditions for causing the error or failure

  - Operating System

  - Technical Software Stack

  - Input value(s)

  - Sample code (If appropriate)

  - Expected results

- Stack trace or other error or failure description (i.e. freeze up of web page or gui, application crash, web server error message)

  - Internal Communication

A Testing status update will be done during the weekly project meeting.

Additional meetings will be scheduled with the developers and the team if necessary.

- Test Controls.

The testing will be done on Unit Test Cases. The Unit test cases that will be used must have passed required functionality before the data can be pulled.

Entrance Criteria:

- All Unit test cases have been reviewed and approved

- Test environment has been properly set

- All data has been identified

### Exit Criteria:

- Unit and integration test cases have passed.

# 10.0 Acceptance:

| Test Plan Prepared by | Scott Bauer | Date | 4/26/2010 |
| --- | --- | --- | --- |
| Test Plan Accepted by | Traci St. Martin | Date |  |
|  | Project Manager |  |  |

Approval of the Test Plan indicates that the Project Manager is satisfied that the planned approach to validate the interface is functioning appropriately; and that it will satisfy the requirement to confirm that the interface will not adversely impact core functionality / operations of the system.